MILESTONE 1 — TESTING & DOCUMENTATION REPORT Repository review, live deployment verification, and open pull-request audit for Milestone 1 sign-off.

| Repository | github.com/biswapulan/Freight_Quote_Generation_System_Grp |
| --- | --- |
| Live deployment (frontend) | freight-quote-generation-system-grp.vercel.app |
| Backend API host | freight-quote-generation-system-grp.onrender.com |
| Document prepared by | Syona Jain |
| Date | 4 August 2026 |
| Status | Milestone 1 — Draft for team 1 review |

# 1. Purpose of This Document

This document records the documentation and verification process carried out for Milestone 1 of the freight quotation project. It covers two things: (a) the source materials collected — reference PDFs circulated by mail and the team's deployment/repository links and (b) a code-level review of the GitHub repository to confirm what is actually implemented versus what the planning documents describe.

# 2. Sources Collected

## 2.1 Reference documents (received by mail)

The following planning/reference documents were supplied for this milestone and used as the basis of comparison against the actual codebase:

- FreightQuote AI — Milestone 1 Data Model Specification (MongoDB collections, Decimal128 money handling, quote immutability rules)

- FreightQuote AI — Milestone 1 Execution Document (form field spec, calculation methods, day-by-day plan)

- FreightQuote AI — Enterprise Technical Blueprint (full 8-week, 4-milestone architecture: React + Django + FastAPI + PostgreSQL/PostGIS)

- Intelligent Freight Quote Generation System — Project Explanation Document (React + Django + MongoDB + JWT + scikit-learn architecture — this matches the actual repo most closely)

- Project Explanation — Architecture & Process (2-page proposal deck with workflow/architecture/DB-schema diagrams)

- FreightQuote AI — Master Data Collections reference (19 MongoDB master-data collections: countries, ports, tradeLanes, carriers, rateCards, etc.)

## 2.2 Links provided

| GitHub repository | https://github.com/biswapulan/Freight_Quote_Generation_System_Grp |
| --- | --- |
| Deployment link | https://freight-quote-generation-system-grp.vercel.app/ |

# 3. What Is Actually Implemented (main branch)

The repository is a two-folder monorepo:

client/ — React 18 + Vite frontend (deployed on Vercel), and server/ — Django + Django REST Framework backend (deployed on Render).

## 3.1 Backend

- Framework: Django 6.0 + DRF, served via Gunicorn on Render's free tier.

- Two different databases are in play: Django's own ORM points at a local SQLite file (db.sqlite3), but the actual application data — user accounts and quotes — is written directly to MongoDB via pymongo (see accounts/mongo.py and pricing/mongo.py), bypassing the Django ORM entirely. This matches the "Intelligent Freight Quote Generation System" doc's architecture.

- Auth: custom JWT (PyJWT) issued by the accounts app, not Django's session auth — DRF is configured with a custom MongoJWTAuthentication class.

- Roles implemented in code: retail, business, agent, admin (4 roles)

- Pricing engine (pricing/engine.py): pure rule-based formula — haversine great-circle distance between origin/destination coordinates, chargeable weight (max of actual vs. volumetric), then price = base_rate × distance × cargo_multiplier × mode_multiplier + fuel_surcharge, using a rate_config record editable by admins. No ML model is present yet — this matches "Stage 1" of the Project Explanation Document.

## 3.2 Frontend

- React Router SPA with public marketing pages (/, /services, /tracking, /contact, etc.) plus a protected /dashboard shell that changes its sidebar and content entirely based on account role.

- Confirmed wired to the real backend: the /quote page and the retail dashboard's "Generate Quote" section both call POST /api/quotes/estimate/ and render the live response.

## 3.3 Deployment

| Frontend host | Vercel — static SPA build, client/vercel.json rewrites all paths to index.html (correct for a React Router SPA) |
| --- | --- |
| Backend host | Render (free tier) |
| Frontend → backend wiring | client/src/api/client.js hardcodes the Render URL as a fallback if VITE_API_BASE_URL isn't set |

# 4. Live Deployment — What Could Be Confirmed vs. What Needs Manual Testing

The deployment link confirms the site is live and served (title "FreightAI | Intelligent Freight Quote Generation" resolves correctly).

| Check | Result |
| --- | --- |
| Vercel deployment resolves and serves the app | Confirmed — page loads, correct title returned |
| Backend (Render) reachable from this environment | Confirmed from an ordinary browser/network. |
| Signup / login talk to the real backend (not the demo-mode fallback) | See screenshot |
| Quote generation returns a real priced quote | See screenshot |
| Admin rate-config change affects the next quote | See screenshot |

# 5. Screenshot Checklist

1. Landing page

📷 SCREENSHOT — Landing page https://freight-quote-generation-system-grp.vercel.app/ fully loaded. Confirms the deployment is live and the marketing/home page renders correctly.

2. Signup

📷 SCREENSHOT — Signup form + result Fill and submit the signup form for a fresh test account (retail role).

3. Customer Dashboard

📷 SCREENSHOT —

4. Generate a quote (Retail flow)

📷 SCREENSHOT — Quote form + quote result From the dashboard, go to Generate Quote (or /quote), fill in origin, destination, cargo type, mode, weight, volume, and submit.

5. Shipment/ Quote history

📷 SCREENSHOT — Quote history list Navigate to Shipments History and see the list showing the quote you just generated, confirming it persisted.

6. Admin rate config

📷 SCREENSHOT — Admin rate-config page Log in as an admin and open the Rate Config page.

8. Business sign up

📷 SCREENSHOT — Business role — New Quote section Log in as (or switch to) a business account, open New Quote, and try generating a quote.

9. Admin dashboard

📷 SCREENSHOT — Admin dashboard sections

10. Other pages - Support, etc.

📷 SCREENSHOT —

# 9. Summary for the Milestone Report

- Repo and deployment both exist and are reachable.

- The codebase matches the "rule-based pricing, JWT auth, MongoDB" design from the Project Explanation Document.